Weekly Report — Week 1

Name: Tulsidai Singh    Date: April 25, 2026    Hours on assignment this week: 5

1. What I completed this week

- GitHub repository initialised and project skeleton committed on Day 1. Folders, stub scripts, README, .gitignore and renv.

- Dataset received (Audible, 87,489 records, 8 variables). Placed in raw/ and committed to the repository.

- 00_config.R written with all paths, thresholds and parameters.

- 01_ingest.R written with raw CSV loaded and ingest log written to outputs/logs/.

- 02_diagnose.R written with missingness, column types, duplicates, range checks and empty string checks all logged to outputs/logs/diagnostics_log.txt. Two diagnostic charts saved: missingness by variable and type overview.

- Problem inventory drafted with 8 issues identified across all variables. Deduplication investigated and ruled out after confirming 1,523 possible duplicates are distinct editions.

- Started 03_clean.R with basic author prefix stripping and word spacing fix implemented and verified working (e.g. Writtenby:GeronimoStilton is now Geronimo Stilton).

2. What I plan for next week

- Complete all remaining cleaning stages in 03_clean.R involving narrator, language, price, stars, time, releasedate and name flagging.

- Resolve the any blockers listed below before finalising the cleaning script.

- Draft the data dictionary.

- Scaffold the report .qmd with auto-generated diagnostic sections.

- First end-to-end dry run of the full pipeline.

- Begin 04_impute.R with scaffold imputation for applicable variables.

- Begin 05_export.R with multi-format exports (.sav, .dta, .xlsx, .rds).

3. Blockers and issues

- The word spacing fix on author/narrator correctly handles Latin names but has not been verified on Japanese, Arabic and accented characters present in the dataset. Need to check whether the regex causes unintended splits or misses joins.

- The century cutoff rule (95-99 = 1990s, 00-94 = 2000s) is a judgment call based on the dataset's stated range of 1998–2025. Edge cases at the boundary (years 95-99) need to be manually verified to confirm no records are misclassified.

- The pattern “4.5 out of 5 stars41 ratings” requires regex to extract both the numeric rating and the rating count as separate columns. The split logic has not been written yet and needs the pattern to be confirmed consistent across all rows before implementation.

4. Anything I need from the evaluating office

No requests at this time. Scope confirmed as all 8 variables.